Virtual Try-On for Shoes & Jewelry: Workflow and Technology Recommendations

1. Executive Summary

Virtual try-on (VTO) technology uses Augmented Reality (AR), Artificial Intelligence (AI), and 3D computer vision to let customers visualize shoes and jewelry on themselves in real-time via camera before purchasing. This document outlines a complete workflow and technology stack for implementing a production-ready VTO system for footwear and jewelry e-commerce.

2. High-Level Workflow Overview

The VTO process follows four main stages:

text

┌─────────────────┐    ┌─────────────────┐    ┌─────────────────┐    ┌─────────────────┐

│  3D Asset        │    │  Real-Time      │    │  Frontend       │    │  Integration    │

│  Creation        │───▶│  Tracking &     │───▶│  Rendering      │───▶│  & Deployment   │

│  Pipeline        │    │  Rendering      │    │  Engine         │    │                 │

└─────────────────┘    └─────────────────┘    └─────────────────┘    └─────────────────┘

Stage 1: 3D Asset Creation Pipeline

| Step | Activity | Description |
| --- | --- | --- |
| 1.1 | Product Sourcing | Obtain CAD/design files from manufacturers or capture 2D product images |
| 1.2 | 3D Model Generation | Convert to 3D using manual modeling (Blender) or AI-based 2D-to-3D conversion |
| 1.3 | Model Optimization | Reduce polygon count, bake textures, compress for mobile delivery |
| 1.4 | Format Export | Export as GLB/GLTF (with Draco compression) or USDZ |
| 1.5 | Asset Library | Store in a reusable 3D asset library for multi-channel use |

Key Technologies for 3D Asset Creation:

- Blender — 3D modeling, retopology, and PBR texturing

- AI 3D Generators — Automated 2D-to-3D conversion (e.g., 3D Gaussian Splatting)

- Draco Compression — Google's compression engine to reduce GLB file sizes

- Adobe Substance — PBR material creation

Stage 2: Real-Time Tracking & Rendering Engine

| Component | Shoes | Jewelry |
| --- | --- | --- |
| Tracking Method | Foot pose estimation via deep learning | Facial landmark tracking (MediaPipe Face Mesh) |
| Keypoints | 9 keypoints per foot | 468 facial landmarks (MediaPipe) |
| Rendering | 3D shoe model overlay with realistic lighting | 3D jewelry placement on face/hand |
| Performance Target | Real-time on CPU | Real-time on mobile devices |

Key Technologies for Tracking & Rendering:

- MediaPipe — Face mesh and hand tracking

- OpenCV — Computer vision processing

- Three.js — WebGL-based 3D rendering

- WebGL — GPU-accelerated rendering

- Segment Anything Model (SAM) — Precise human segmentation

Stage 3: Frontend Application

| Layer | Technology Options | Purpose |
| --- | --- | --- |
| Web | React + Vite, Three.js, <model-viewer> | Browser-based VTO |
| Mobile | Flutter + GlamAR SDK, Native iOS/Android | App-based VTO |
| WebAR | WebXR, 8th Wall, Lens Studio | No-app-required AR |

Stage 4: Integration & Deployment

| Step | Activity |
| --- | --- |
| 4.1 | Embed VTO widget/iframe on product pages |
| 4.2 | Integrate with e-commerce platform (Shopify, WooCommerce, custom) |
| 4.3 | Set up user consent and credit/usage tracking |
| 4.4 | Deploy to cloud (AWS, GCP, Azure) |
| 4.5 | Monitor analytics and optimize |

3. Recommended Technology Stack

3.1 Ready-Made VTO Platforms (Low-Code/No-Code)

| Platform | Categories Supported | Key Feature |
| --- | --- | --- |
| TouchTry | Jewelry, Shoes, Watches, Bags | WebAR, no app download |
| Perfect Corp (YouCam API) | Watches, Bracelets, Rings, Earrings, Necklaces, Shoes, Bags | 9 new fashion APIs |
| Wanna (Wanna Kicks) | Shoes, Jewelry, Bags | Industry leader, acquired by Perfect Corp |
| GlamAR SDK | Jewelry, Eyewear, Makeup | Flutter SDK, WebView-based AR |
| Genlook API | Shoes (Sneakers, boots, sandals), Jewelry (Rings, necklaces, earrings) | Universal API |
| WEARFITS | Footwear, Bags | Auto 3D model from photos, WooCommerce integration |

3.2 AR/VR SDKs & Development Frameworks

| Technology | Use Case | Key Strengths |
| --- | --- | --- |
| Banuba | Face/body tracking, product overlay | Web and mobile e-commerce VTO |
| DeepAR | Face/body tracking | Multi-platform support |
| Jeeliz | Face tracking | Lightweight, web-focused |
| Lens Studio | Footwear, eyewear, wrist accessories | Snap's AR platform with dedicated templates |
| Three.js | 3D rendering | Web-based, GPU-accelerated |
| WebXR | AR/VR on web | Browser-based AR experiences |

3.3 Backend & AI Technologies

| Technology | Purpose |
| --- | --- |
| FastAPI | API endpoints, request validation |
| Python | Backend processing, model integration |
| PyTorch | Deep learning models |
| Gemini / OpenAI | AI-powered visualization |
| PostgreSQL | User data, product catalog, session tracking |

4. Detailed Workflow by Product Category

4.1 Shoes Virtual Try-On Workflow

text

┌──────────────┐    ┌──────────────┐    ┌──────────────┐    ┌──────────────┐

│ User points  │    │ AI detects   │    │ System       │    │ Real-time    │

│ camera at    │───▶│ foot position│───▶│ retrieves 3D │───▶│ rendering    │

│ feet         │    │ & orientation│    │ shoe model   │    │ on screen    │

└──────────────┘    └──────────────┘    └──────────────┘    └──────────────┘

Technical Requirements:

- Foot pose estimation using deep learning (9 keypoints per foot)

- 3D shoe models with 10,000-50,000 triangles for mobile performance

- Stable tracking with minimal jitter

- Real-time performance on CPU

Implementation Options:

- Low-code: WEARFITS (auto-converts product photos to 3D)

- Custom: MediaPipe + Three.js + custom foot tracking model

- Enterprise: Perfect Corp / Wanna APIs

4.2 Jewelry Virtual Try-On Workflow

text

┌──────────────┐    ┌──────────────┐    ┌──────────────┐    ┌──────────────┐

│ User points  │    │ AI detects   │    │ System       │    │ Real-time    │

│ camera at    │───▶│ facial/hand  │───▶│ places 3D    │───▶│ rendering    │

│ face/hand    │    │ landmarks    │    │ jewelry model│    │ on screen    │

└──────────────┘    └──────────────┘    └──────────────┘    └──────────────┘

Tracking Requirements by Jewelry Type:

- Necklaces/Earrings: Facial landmark tracking (MediaPipe Face Mesh)

- Rings/Bracelets: Hand tracking

- Watches: Wrist tracking

Implementation Options:

- Low-code: GlamAR SDK, TouchTry

- Custom: MediaPipe + Three.js + WebGL

- Enterprise: Perfect Corp YouCam API

5. 3D Asset Best Practices

Optimization Guidelines

| Parameter | Recommendation |
| --- | --- |
| Polygon Count (Shoes) | 10,000 - 50,000 triangles |
| Polygon Count (Jewelry) | Under 80,000 triangles |
| File Size Target | Under 2-5 MB per model |
| Texture Resolution | 2K sufficient for most use cases |
| Format | GLB/GLTF with Draco compression or USDZ |
| Load Time Target | Under 5 seconds on mobile |
| Frame Rate Target | ~60 FPS on mid-range smartphones |

3D Model Creation Pipeline

- Source — CAD files from manufacturing or 2D product photos

- Model — Create/refine in Blender with PBR materials

- Optimize — Retopologize, bake high-poly details into normal maps

- Compress — Apply Draco compression

- Test — Validate on target mobile devices

6. Integration Options

6.1 E-Commerce Platform Integration

| Platform | Integration Method |
| --- | --- |
| Shopify | VTO apps (Viewly, WEARFITS) or custom embed |
| WooCommerce | Plugins (WEARFITS, TryMyLook) or API integration |
| Custom | REST APIs, iframe embedding, or SDK integration |

6.2 API-First Approach

Several providers offer API-based VTO:

- Genlook API — Universal VTO for shoes and jewelry

- Perfect Corp YouCam API — 9 new fashion APIs for accessories

- TryMyLook API — WordPress/WooCommerce compatible

7. Recommended Implementation Path

Phase 1: Proof of Concept (2-4 weeks)

- Select a ready-made VTO platform (e.g., TouchTry, GlamAR SDK)

- Upload 5-10 product 3D models

- Integrate on a test product page

- Test with real users

Phase 2: Production Launch (4-8 weeks)

- Scale 3D asset creation to full catalog (10-50+ products)

- Integrate VTO across all relevant product pages

- Set up analytics and user tracking

- Optimize performance based on testing

Phase 3: Custom Development (Optional, 8-16 weeks)

- Build custom tracking models for better accuracy

- Develop branded VTO experience

- Integrate with existing backend systems

- Add AI-powered recommendations

8. Key Success Factors

- Accurate tracking — Stable, jitter-free overlay

- Clean 3D assets — Optimized for mobile performance

- Proper scaling — Models must match real-world sizes

- Realistic lighting — PBR materials for jewelry reflections

- Multi-device testing — Test on various smartphones

- Fast load times — Under 5 seconds

9. Vendor Comparison Summary

| Vendor | Shoes | Jewelry | Web | Mobile | App-Free | Best For |
| --- | --- | --- | --- | --- | --- | --- |
| TouchTry | ✅ | ✅ | ✅ | ✅ | ✅ | Quick WebAR deployment |
| Perfect Corp | ✅ | ✅ | ✅ | ✅ | ❌ | Enterprise, full API suite |
| Wanna | ✅ | ✅ | ✅ | ✅ | ❌ | High-quality AR try-on |
| GlamAR | ✅ | ✅ | ✅ | ✅ | ❌ | Flutter app integration |
| WEARFITS | ✅ | ❌ | ✅ | ✅ | ✅ | WooCommerce shoe try-on |
| Genlook | ✅ | ✅ | ✅ | ✅ | ✅ | Universal API approach |

This document provides a comprehensive overview of workflows and technologies for implementing virtual try-on for shoes and jewelry. The recommended approach is to start with a ready-made platform for rapid proof of concept, then scale with custom development as needed